Master Story List

General:

Test methods 2 hours

Create documentation 2 hours

User Module:

Link login scene to the database for check 30 minutes

User registration 1 hour

User profile 1 hour

Admin class 1 hour

History Module:

Display history 30 minutes

Add Hike 1 hour

Remove Hike 1 hour

Add images 2 hours

Remove images 30 minutes

Trail Module:

Create Trail 1hours

Delete Trail 1 hour

Modify Trail 30 Minutes

Link trail search to GUI 2 hours

GUI Module:

Rough user login 30 minutes

Rough user registration 30 minutes

User Profile 1.5 hour

Trail profile page 1.5 hour

Trail search results 1.5 hour

Admin profile 1 hour

Admin tools (search, modify, delete) 1 hour

CSS for App 2 hours

Total: 26.5 hours